## **Story 30: View Website Bug Reports**

|  |  |  |  |
| --- | --- | --- | --- |
| Task ID | Task Description | Estimate | Taken |
| T52 | Create a admin only bug report access webpage | 1 |  |
| T53 | Write test cases | 2 |  |
| T54 | Create database table called ‘support’ | 1 |  |
| T55 | Write code to view submitted bug reports from users | 1 |  |
| T56 | Verify story is complete (acceptance test) | 1 |  |
|  | Story Points: 1 Total Hours: | 6 |  |

## 