**Release and Sprint Plans**

**Team 71 - Really Good Boys**

|  |  |
| --- | --- |
| **Student Number** | **Team Member Name** |
| N9123971 | Fahd Ahmed |
| N9365681 | Charles Alleman |
| N9723960 | Mikhail Burkot |
| N9721657 | Ashley Husband |
| N9745734 | Joshua Lowe |
|  |  |

Tutor: Jesse St.Germain

Version: 0.1

Date: 27/08/2017

**Table of Contents**

[Release Plan 1](#_gjdgxs)

[Release 1 1](#_30j0zll)

[Feature Title 1 1](#_1fob9te)

[Feature Title 2 1](#_3znysh7)

[Release 2 1](#_2et92p0)

[Feature Title 1 1](#_tyjcwt)

[Feature Title 2 1](#_3dy6vkm)

[Release 3 2](#_1t3h5sf)

[Feature Title 1 2](#_4d34og8)

[Feature Title 2 2](#_2s8eyo1)

[Delivery Schedule 2](#_17dp8vu)

[Estimated Velocity: 2](#_26in1rg)

[Sprint Plan 3](#_lnxbz9)

[Sprint 1 3](#_35nkun2)

[Current Velocity: 3](#_1ksv4uv)

[Story ID: Title 3](#_44sinio)

[Story ID: Title 3](#_2jxsxqh)

[Story ID: Title 3](#_z337ya)

Release Plan

# Release 1

Delivery date: Total Story Points:

Provide a basic website structure that includes the database holding the locations and accounts, and the website itself that can be logged into to view locations and city information, as well as search for locations and upload pictures of them. Website admins can edit location and city information including uploading a city map.

## Account System

Visitors can create an account. Account holders can log into and out of the website, and modify their account information. The website owner can create admin accounts.

|  |  |  |
| --- | --- | --- |
| Story ID | Story Title | Story Points |
| 1 | Account Sessions | 2 |
| 2 | Register Account | 1 |
| 10 | Website Administrator | 1 |
| 7 | Modify Account Information | 2 |
|  |  |  |
|  |  |  |
|  | Story Point Sub-Total: | 6 |

## Locations Part 1

Account Holders can search for locations, view locations and city information, and upload pictures of locations. Admins can modify location data.

|  |  |  |
| --- | --- | --- |
| Story ID | Story Title | Story Points |
| 3 | Public Access Pages | 1 |
| 4 | Upload City Map | 1 |
| 5 | View locations | 2 |
| 6 | Search Locations | 1 |
| 8 | View City Information | 3 |
| 9 | Modify Location Data | 2 |
| 26 | Upload Pictures of Locations | 2 |
|  | Story Point Sub-Total: | 12 |

# Release 2

Delivery date: Total Story Points:

Short paragraph summarising the goals for this release.

## Admin Features

Short paragraph summarising this feature and its business value.

|  |  |  |
| --- | --- | --- |
| Story ID | Story Title | Story Points |
|  |  |  |
|  |  |  |
| 27 | Admin User Viewer | 2 |
| 28 | Delete Account Holder Account | 1 |
| 29 | View User Suggested Locations | 2 |
| 30 | View Website Bug Reports | 1 |
|  | Story Point Sub-Total: | 6 |

## Locations Part 2

Short paragraph summarising this feature and its business value.

|  |  |  |
| --- | --- | --- |
| Story ID | Story Title | Story Points |
| 16 | Recommended Locations | 4 |
| 18 | Recommend a Location | 2 |
| 22 | View Location Reviews | 3 |
| 23 | Submit Location Reviews | 1 |
| 25 | Location Sharing | 2 |
|  |  |  |
|  | Story Point Sub-Total: | 12 |

# Release 3

Delivery date: Total Story Points:

Short paragraph summarising the goals for this release.

## Premium Features

Short paragraph summarising this feature and its business value.

|  |  |  |
| --- | --- | --- |
| Story ID | Story Title | Story Points |
| 11 | Favourite Locations | 3 |
| 12 | Website Customisation | 3 |
| 13 | City Location | 5 |
| 14 | Account Customisation | 3 |
| 15 | Receive email about locations/options | 5 |
|  | Story Point Sub-Total: | 19 |

## Feature Title 2

Short paragraph summarising this feature and its business value.

|  |  |  |
| --- | --- | --- |
| Story ID | Story Title | Story Points |
|  |  |  |
|  |  |  |
|  | Story Point Sub-Total: |  |

# Delivery Schedule

|  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Week 6 | Week 7 | Week 8 | Week 9 | Week 10 | Week 11 | Week 12 | Week 13 |
| Sprint 1 | | | | Sprint 2 | | | |
| Release 1 | | | | | | | | |

|  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Week 14 |  | Week 15 |  |  |  |  |  |
| Sprint 3 | | | |  | |  | |
| Release 3, 4, … | | | | | | | |

## Estimated Velocity:

Sprint Plan

# Sprint 1

Total Story Points: Total Hours:

## Current Velocity:

## Story ID: Title

|  |  |  |  |
| --- | --- | --- | --- |
| Task ID | Task Description | Estimate | Taken |
|  |  |  |  |
|  |  |  |  |
|  |  |  |  |
|  | Story Points: Total Hours: |  |  |

## Story ID: Title

|  |  |  |  |
| --- | --- | --- | --- |
| Task ID | Task Description | Estimate | Taken |
|  |  |  |  |
|  |  |  |  |
|  |  |  |  |
|  | Story Points: Total Hours: |  |  |

## Story ID: Title

|  |  |  |  |
| --- | --- | --- | --- |
| Task ID | Task Description | Estimate | Taken |
|  |  |  |  |
|  |  |  |  |
|  |  |  |  |
|  | Story Points: Total Hours: |  |  |